NAME : VERONICA OPEYEMI AJAYI

COURSE : GRC105 – INCIDENT MANAGEMENT AND BUSINESS CONTINUITY

REG NUMBER : GCR/2025/12815

INCIDENT RESPONSE PLANNING ASSIGNMENT

Northbridge Skills Institute is a fictional education and training provider with 1,800 learners and 90 staff. It is dealing with a suspected ransomware incident shortly before an online examination for 100 learners. The evidence shows suspicious account activity, unusual privileged access, a large outbound transfer, mass file changes, locked files and a ransom note. The response must therefore protect people, systems and evidence while keeping essential learning services available where this can be done safely.

This response follows the four teaching stages in the assignment: preparation; detection and analysis; containment, eradication and recovery; and post-incident activity. It also uses NIST SP 800-61 Revision 3, which recommends integrating incident response with wider cybersecurity risk management.

TASK 1 – INCIDENT CLASSIFICATION AND INITIAL ASSESSMENT

1 Evidence timeline

| Time | Evidence | Observation | Status / meaning |
| --- | --- | --- | --- |
| Day -1 16:40 | E01 | Finance officer opened unexpected payroll attachment on FIN-PC07. | Confirmed. Execution is not yet verified. |
| Day 0 01:15 | E02 | Finance account signed in from unfamiliar IP and new device. | Confirmed. Possible account compromise. |
| Day 0 01:35 | E03 | svc_backup made unusual administrator logons to FS01 and BAK01. | Confirmed. Possible privileged-account misuse. |
| Day 0 01:50 | E04 | FIN-PC07 uploaded 1.2 GB to unfamiliar cloud storage. | Confirmed. Possible data transfer; content unknown. |
| Day 0 02:00 | E05 | FS01 and LMS01 backup jobs reported success. | Confirmed. Backup safety/recoverability not proven. |
| Day 0 08:30 | E06 | Mass file changes, .locked files and ransom note appeared. | Confirmed. Strong ransomware evidence. |
| Day 0 08:40 | E07 | Portal loads but learners cannot access materials or submit assessments. | Confirmed. Learning service affected. |
| Day 0 08:45 | E08 | FS01 incident contact list inaccessible; phones available. | Confirmed. Corporate email trust remains unverified. |

Working hypotheses and unresolved questions

Possible initial entry: the payroll attachment in E01. This is plausible because it occurred before the other suspicious events, but malware execution is not proven.

Possible finance-account compromise: E02 may indicate stolen credentials or unauthorised access. The user may also have legitimately used a new device, so this must be checked.

Possible backup-account compromise: E03 may show that svc_backup was abused. A legitimate emergency administrator action is another possible explanation.

Possible data exfiltration: E04 may represent stolen data, but it could also be a legitimate cloud transfer. The transferred content must be identified.

The portal problem in E07 may be caused by direct LMS compromise or by its dependency on files stored on FS01.

Whether BAK01 is clean is unknown. E05 only says that a backup job completed successfully.

The two most important alternative explanations are: first, the unusual svc_backup logon may have been legitimate maintenance; second, the 1.2 GB upload may have been a legitimate transfer. Both explanations require evidence before being accepted.

Severity assessment

Initial severity: CRITICAL.

| Severity | Simple criterion |
| --- | --- |
| Critical | Major business disruption, likely ransomware or serious compromise, possible sensitive-data exposure, or a threat to essential services requiring immediate executive control. |
| High | Confirmed compromise of important systems, but operations can continue with manageable workarounds. |
| Medium | Limited compromise or service impact with effective containment. |
| Low | Minor security event with little or no business impact. |

The incident is Critical because E06 strongly indicates ransomware; FS01 is affected; LMS01 is operationally affected in E07; the 11:00 examination creates a strict deadline; E03 involves a privileged account with access to both FS01 and BAK01; and E04 raises a possible confidentiality issue. However, the assignment expressly states that the evidence does not prove personal-data theft. That remains an investigation question.

Asset and CIA assessment

| Asset | Confidentiality | Integrity | Availability | Priority |
| --- | --- | --- | --- | --- |
| FIN-PC07 | High – possible exposure. | High – malicious activity suspected. | High – workstation affected. | 1 |
| FS01 | High – important files. | Critical – locked files/ransom note. | Critical – dependency and contact list affected. | 1 |
| LMS01 | High – learning information. | High – must be checked. | Critical – exam access affected. | 1 |
| BAK01 | Critical – recovery data. | Critical – clean status unknown. | Critical – safe recovery depends on it. | 1 |
| Microsoft 365 | High – account trust issue. | High – sign-in activity needs review. | Medium – phones provide alternate communication. | 2 |

Investigation priorities

| Priority question | Check | Finding that would change assessment |
| --- | --- | --- |
| Was the finance account compromised? | M365 sign-in, MFA, device logs and user interview. | Confirmed unauthorised access expands cloud-account scope. |
| Was svc_backup compromised? | Windows logs, privileged access logs, EDR and IT interview. | Attacker use makes backup compromise more likely. |
| Was data stolen in E04? | Proxy, DNS, firewall, endpoint and file-access records. | Sensitive-data transfer triggers privacy/legal escalation. |
| Is BAK01 clean? | Backup logs, malware checks and controlled restore. | Failure/compromise requires another recovery point. |
| Is LMS01 compromised? | LMS logs, EDR, integrity checks and application-owner validation. | Confirmed compromise expands containment and recovery. |

TASK 2 – INCIDENT RESPONSE PLAN AND TEAM RESPONSIBILITIES

Policy and plan outline

Mission: protect learners, staff, information and critical services while containing the incident and restoring trusted operations.

Objectives: detect the incident, contain it, preserve evidence, remove attacker access, recover safely, communicate accurately and improve afterwards.

Scope: all Northbridge systems, users, cloud accounts, servers, backups, networks and affected third parties.

Incident declaration: the Incident Response Lead declares an incident when there is evidence or strong suspicion of unauthorised activity, ransomware, major data exposure or significant service disruption.

Authority: the Incident Response Lead can immediately isolate a clearly affected endpoint/account. Major business-impact decisions are approved by the Institute Director.

Escalation: immediately escalate ransomware, suspected data exfiltration, privileged-account compromise, backup compromise, widespread disruption or likely examination failure.

Documentation: record time, evidence ID, decision, owner, approval, action, impact and communication.

Review: review at least annually and after major incidents, exercises or technology changes.

Business continuity link: incident response controls the cyber incident, while business continuity keeps essential services operating. For example, the institute can use a temporary examination arrangement while security staff isolate systems. NIST SP 800-61 Revision 3 supports synchronising incident response with business continuity planning.

CSIRT structure

| Role | Responsibility |
| --- | --- |
| Incident Response Lead | Coordinates the incident, declares severity and controls priorities. |
| Security Analyst | Analyses alerts, logs, accounts and indicators. |
| Forensics Lead | Collects evidence and maintains chain of custody. |
| IT Operations Lead | Isolates systems, manages infrastructure and supports recovery. |
| Business/Assessment Owner | Protects the examination and confirms when learning services are usable. |
| Legal/Privacy Adviser | Assesses privacy, legal and contractual obligations. |
| Communications Lead | Controls learner, staff, management and media communications. |
| External IR/MSSP Support | Provides specialist forensic, threat-intelligence or recovery assistance when internal capacity is insufficient. |

Northbridge has only three IT staff and one security analyst, so external incident-response and forensic support should be available through an approved provider.

RACI matrix

R = Responsible; A = Accountable; C = Consulted; I = Informed. Each activity has one accountable role.

| Activity | IR Lead | Security | Forensics | IT Ops | Business | Legal | Comms | Director |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Detection | A/R | R | C | C | I | I | I | I |
| Analysis | A | R | R | C | C | C | I | I |
| Containment | A | R | C | R | C | I | I | I |
| Evidence handling | A | C | R | C | I | C | I | I |
| Stakeholder communication | A | C | I | C | C | C | R | I |
| Reporting obligations | A | C | C | I | C | R | C | I |
| Restoration approval | A | C | C | R | R | C | I | I |
| Closure/review | A | C | C | C | C | C | R | I |

Preparation improvements

| Improvement | Owner | Resources | Readiness check |
| --- | --- | --- | --- |
| Accessible contact list outside FS01 | IR Lead | Secure cloud/printed list and phones | Quarterly call-tree test |
| Immutable/offline backups and restoration tests | IT Ops | Protected backup storage and test environment | Monthly backup check; quarterly restore test |
| Separate privileged backup administration | Security/IT | Separate admin IDs and MFA | Quarterly privileged-access review |
| Improve server EDR/logging | Security Analyst | Server EDR and central logging | Coverage report and test alert |
| Out-of-band communication process | Comms Lead | Phone/approved secure channel and templates | Quarterly communication exercise |
| Ransomware/phishing training | HR/Security | Training and simulated exercises | At least 95% completion |

TASK 3 – RESPONSE PLAYBOOK AND EVIDENCE PRESERVATION

Ordered response playbook

| Time/stage | Action | Owner | Approval | Evidence / completion |
| --- | --- | --- | --- | --- |
| 08:45–08:50 | Declare Critical incident, start incident log and move to phone communication. | IR Lead | Director informed | Incident number and time recorded. |
| 08:50–08:55 | Isolate FIN-PC07 from network without destroying evidence where possible. | IT Ops | IR Lead | EDR/network state recorded. |
| 08:55–09:00 | Suspend suspicious finance and svc_backup access after preserving key logs. | Security | IR Lead | M365/Windows identity logs saved. |
| 09:00–09:10 | Protect FS01 and BAK01 from further access. | IT Ops | IR Lead | Firewall/server/authentication logs retained. |
| 09:10–09:20 | Collect priority volatile evidence and relevant logs/images. | Forensics | IR Lead | Evidence IDs created. |
| 09:20–09:30 | Investigate E04 and look for other suspicious outbound traffic. | Security | IR Lead | Scope statement updated. |
| 09:30–09:45 | Assess LMS01 and decide whether safe exam access is possible. | IT Ops + Business | IR Lead | Go/no-go decision recorded. |
| 09:45–10:00 | Validate BAK01 and identify a trusted recovery point. | IT Ops + Forensics | IR Lead | Backup accepted/rejected. |
| 10:00–11:00 | Start controlled rebuild/eradication and prepare exam workaround. | IT Ops | Director for major disruption | Recovery stage recorded. |
| 11:00–12:00 | Restore validated services in a controlled environment and test. | IT Ops | IR Lead + Business | Technical/business acceptance. |
| 12:00–16:00 | Threat-hunt across endpoints, accounts, servers and cloud. | Security + Forensics | IR Lead | No new indicators or scope updated. |
| 16:00–20:00 | Complete eradication, credential resets, patching and rebuilds. | IT Ops + Security | IR Lead | Change/security records. |
| 20:00–24:00 | Monitor, reconcile data and issue situation update. | IR Lead + Business | Director for major decisions | 24-hour review completed. |

Difficult decision: containment while preserving evidence

FIN-PC07 should be isolated immediately because E06 shows mass file changes, locked files and a ransom note. Network isolation is preferred because it can stop spread while keeping the device powered on for evidence collection. If network isolation is impossible and continued operation creates serious risk, shutdown may be necessary. The decision, time, approver and possible evidence loss must be recorded. CISA ransomware guidance recommends isolating affected systems and preserving volatile evidence where possible.

Difficult decision: examination access while backup safety is uncertain

The LMS should not be restored directly from an unverified backup just because the examination is at 11:00. A compromised backup could restore the attacker. The safer approach is to test the backup in a controlled environment first. If it fails or is suspicious, use an earlier known-good recovery point or a temporary examination process. The Assessment Owner and Director should document the business impact.

Evidence register

| ID | Source | Collection method | Collector | Time | Integrity / storage / custody |
| --- | --- | --- | --- | --- | --- |
| ER-01 | FIN-PC07 | EDR snapshot/system image and logs | Forensics | Planned, Day 0 WAT | Hash calculated after collection; restricted evidence store; every transfer logged. |
| ER-02 | M365 finance account | Audit/sign-in/MFA/device logs | Security | Planned, Day 0 WAT | Export integrity check; restricted store; collector to forensics. |
| ER-03 | FS01 | Security logs and forensic image as appropriate | Forensics | Planned, Day 0 WAT | Hash after collection; restricted store; custody recorded. |
| ER-04 | BAK01 | Backup logs and controlled restoration evidence | IT Ops | Planned, Day 0 WAT | Source and validation result recorded; restricted recovery store. |
| ER-05 | Proxy record | E04 transfer metadata and related network logs | Security | Planned, Day 0 WAT | Export integrity check; restricted store; custody recorded. |

No hash values are invented. The assignment specifically allows planned/not-yet-collected evidence and requires that the student does not claim acquisitions that were not performed.

Eradication and recovery

Identify and remove the likely entry point, including the malicious attachment or related delivery mechanism.

Reset compromised credentials, especially the finance account and svc_backup, after evidence preservation.

Remove persistence mechanisms found during investigation.

Search for broader compromise using EDR, M365, server, proxy, DNS and authentication evidence.

Select a backup only after checking its date, integrity, access history and restoration result.

Restore first in a controlled environment rather than directly into production.

Validate files, applications, authentication and data integrity.

Monitor restored systems for recurrence.

Restore in a controlled order: trusted identity/access and infrastructure, required file services, LMS01, then other business services.

Business owners approve return to service only after technical and security checks pass.

The acceptable data-loss point must be based on the last verified clean backup. Because the disconnected backup is three days old and network backups have not been restoration-tested recently, the actual recovery point remains uncertain until validation is complete.

Recovery acceptance criteria

The recovery point is verified clean and usable.

No known indicators of compromise remain.

Compromised credentials are reset and privileged access reviewed.

Files and application data pass integrity checks.

Learners can access required learning materials.

EDR/logging is active and monitoring shows no new suspicious activity.

The Business Owner and Incident Response Lead approve service return.

TASK 4 – COMMUNICATION AND ESCALATION

4.1 Communication matrix

| Stakeholder | Trigger | Owner | Channel | Approver | Frequency |
| --- | --- | --- | --- | --- | --- |
| Management/Director | Critical declaration or major decision | IR Lead | Phone + secure alternate channel | Director/IR Lead | Every 60 min initially |
| IT/Security | Containment/recovery action | IR Lead | Phone + secure channel | IR Lead | Continuous/as needed |
| Learners | Exam or service update | Comms Lead | SMS/phone/approved public channel | Business + IR Lead | Major changes |
| Legal/Privacy | Possible personal-data exposure | IR Lead | Phone + secure channel | Director | Immediate then as required |
| Service provider | Technical support required | IT Ops | Phone/vendor portal | IR Lead | As required |
| Staff | Work/service instructions | Comms Lead | SMS/phone/secure channel | IR Lead | Every 2 hours |
| Media/public | Media enquiry or approved statement | Comms Lead | Approved statement | Director | As approved |

Executive briefing – simulation draft

At 08:45 WAT, Northbridge Skills Institute is responding to a Critical suspected ransomware incident. Confirmed evidence shows unusual finance-account access (E02), unusual, privileged access to FS01 and BAK01 (E03), a 1.2 GB outbound transfer from FIN-PC07 (E04), and ransomware indicators including locked files and a ransom note on FS01 (E06). The learning portal is currently unable to provide materials or accept assessments (E07), so the 11:00 examination for 100 learners is at risk.

The main uncertainties are whether personal data was transferred, whether the finance and backup accounts were compromised, and whether available backups are clean and recoverable. Affected systems are being isolated, response communication is being moved away from potentially untrusted corporate email, evidence is being preserved and backups are being validated.

Approval is required for any major decision to cancel or postpone the examination, engage external forensic support, or accept significant business disruption. The next executive update is due at 09:45 WAT, or earlier if evidence shows wider compromise.

Learner notice – simulation draft

Northbridge Skills Institute is responding to a technical security incident affecting some online learning services. The safety and security of learners and staff is our priority. At this time, the 11:00 online examination cannot be confirmed as proceeding normally because access to learning materials and assessment functions has been affected. Please do not repeatedly attempt to access affected systems or use unofficial links. Keep your phone available for an official update and do not rely on unverified social-media messages. If the examination arrangement changes, the Institute will provide clear instructions through an approved communication channel. Learners should not attempt to troubleshoot affected systems themselves. We apologise for the disruption and will provide the next official update as soon as the assessment and security teams confirm a safe arrangement.

Legal and privacy escalation

Legal/privacy advisers should determine whether evidence shows unauthorised access to or disclosure of personal data. They should identify the data involved, affected people, likely consequences and supporting evidence. They should then determine the applicable Nigerian legal and contractual requirements, recipients and deadlines. An operational learner notice is different from a formal breach notification. A formal notification should only be issued after the appropriate legal/privacy review and approval.

The assignment does not state a specific statutory deadline, so no deadline is invented here. The legal adviser should verify any applicable Nigerian requirement against the authoritative law or regulator before a formal notification is issued.

TASK 5 – TABLETOP EXERCISE AND IMPROVEMENT PLAN

Exercise design

This is a 60-minute simulation. No real systems or learner accounts are changed.

| Time | Exercise activity |
| --- | --- |
| 0–5 min | Brief participants, objectives and rules. |
| 5–10 min | Review initial incident and assign roles. |
| 10 min | Inject: management wants LMS reopened before 11:00 using an unverified backup. |
| 20 min | Inject: attacker claims all 1,800 learner records are held and threatens publication. |
| 35 min | Inject: latest network backup restoration fails. |
| 45 min | Inject: social media says examination is cancelled and journalist asks about learner data. |
| 50 min | New inject: M365 shows another unfamiliar administrator sign-in. |
| 50–57 min | Review decisions, containment and recovery priorities. |
| 57–60 min | Lessons learned, action owners and closure. |

Participants: Incident Response Lead, Security Analyst, Forensics Lead, IT Operations Lead, Assessment/Business Owner, Legal/Privacy Adviser, Communications Lead and Institute Director.

Measurable success criteria

100% of critical decisions are recorded with an owner and rationale.

Containment decisions are made within 10 minutes of each relevant inject.

The team refuses unsafe restoration when backup integrity is not established.

All public/external messages use the approved communication process.

At least 90% of improvement actions have a named owner and target date before the exercise closes.

Simulation decision log

| Inject | Decision | Owner | Reason | Effect |
| --- | --- | --- | --- | --- |
| 10 min – unverified backup | Do not restore directly; test safely and prepare workaround. | IR Lead | Unsafe backup may reintroduce attacker. | Exam recovery may be slower but safer. |
| 20 min – extortion claim | Treat as unverified but serious; investigate and involve Legal/Privacy. | IR Lead | Claim is not proof, but possible exposure matters. | Privacy investigation expands. |
| 35 min – restore failure | Reject failed backup and search for earlier clean copy. | IT Ops | Recovery is not reliable. | Recovery target may be delayed. |
| 45 min – social media claim | Issue controlled learner message; do not confirm cancellation prematurely. | Comms Lead | Prevents misinformation. | Protects trust. |
| 50 min – admin sign-in | Contain account and investigate wider identity compromise. | Security Analyst | Possible ongoing attacker access. | Scope may increase. |

Improvement plan

| Priority | Improvement | Owner | Target | Evidence |
| --- | --- | --- | --- | --- |
| Critical | Independent immutable/offline backup | IT Ops | 30 days | Successful restore test |
| Critical | Separate backup admin account and MFA | Security | 30 days | Access review evidence |
| High | Out-of-band contact list | IR Lead | 14 days | Call-tree test |
| High | Improve server EDR/logging | Security | 45 days | Critical-server coverage report |
| High | Examination continuity procedure | Assessment Owner | 30 days | Continuity exercise |
| High | Test public/media holding statement | Comms Lead | 30 days | Communications exercise |
| Medium | Quarterly restoration testing | IT Ops | 60 days | Documented test results |

Post-incident review deadline: within 10 working days after the real incident or tabletop. The Incident Response Lead owns the review. The Institute Director closes corrective actions after evidence of completion is checked.

TASK 6 – CASE STUDY ANALYSIS AND CRITICAL REFLECTION

SOURCE LIMITATION – DO NOT SUBMIT THIS SECTION AS FINAL YET: The uploaded assignment refers to an illustrative healthcare ransomware case on slide 16 of the Week 20 teaching deck, but the teaching deck itself was not included in the uploaded document. The assignment specifically requires the case analysis to be based on that slide. To avoid inventing facts, this section must be completed after the actual slide 16 is provided.

Use the following simple structure when the slide is available:

Three strengths: identify three effective response actions shown in the healthcare case and explain why they helped.

Two limitations: identify two weaknesses, gaps or unresolved issues shown by the case.

Two lessons for Northbridge: transfer two relevant actions to Northbridge and connect them to E01–E08.

72-hour versus seven-day recovery: explain that restoring critical systems within 72 hours means returning essential services to a usable state, while full seven-day restoration may include rebuilding all systems, completing wider remediation, validating all data and returning to normal operations.

Evidence before claiming no patient data was stolen: identify access logs, network/proxy records, endpoint/server evidence, cloud activity, data-loss evidence and forensic findings needed to support that conclusion.

Reflection: identify one Northbridge decision that should change after the tabletop, such as refusing unverified backups or improving identity monitoring.

The Northbridge incident should be treated as a Critical suspected ransomware incident because the evidence shows ransomware activity, service disruption, suspicious privileged access, possible data transfer and an urgent examination deadline. The immediate response should contain affected systems, protect evidence, secure privileged and cloud accounts, investigate the possible transfer, validate backups and restore only trusted services.

The most important preparedness improvements are independent and tested backups, better server monitoring, separate privileged accounts, an accessible incident contact list, secure alternate communications and regular exercises. The response must remain evidence-based: confirmed observations should be separated from hypotheses, and uncertain claims should not be presented as facts.

References

CISA, FBI, NSA, & MS-ISAC. (2023). #StopRansomware Guide: Ransomware and Data Extortion Prevention Best Practices and Ransomware Response Checklist. Cybersecurity and Infrastructure Security Agency.

International Cybersecurity and Digital Forensics Academy (ICDFA). (2026). Incident Response Planning. GRC105 Incident Management and Business Continuity, Week 20 Teaching Deck, slides 1–18. [Student should verify the final citation against the supplied teaching deck.]

Nelson, A., Rekhi, S., Scarfone, K., & Souppaya, M. (2025). Incident Response Recommendations and Considerations for Cybersecurity Risk Management: A CSF 2.0 Community Profile (NIST SP 800-61 Rev. 3). National Institute of Standards and Technology. https://doi.org/10.6028/NIST.SP.800-61r3

AI Assistance Acknowledgement

AI assistance was used to help organise, simplify the assignment. I remain responsible for providing  the answers against the ICDFA teaching materials, completing Task 6 from slide 16, confirming assumptions and submitting my own analysis in accordance with course policy.